## Slide 1: Power Of Measurement To Attain True Agility
Meetu Arora
Sr. V.P. Quality Assurance
Info Edge India Ltd (Naukri.com)

## Slide 2
Image Source: http://www.personalchange.info/2012/01/quotes-on-measurement.html

## Slide 3
Image Source: http://quoteaddicts.com/topic/measurement-quotes/

## Slide 4: MISSION
Create “Delivery Machine” for faster execution of projects with Better Quality

## Slide 5: Our Chosen Path XPSCRUMBAN
Change all Measurements from
ME to WE

## Slide 6: Our Measurement Mantra
Quantity
Quality
Planning

## Slide 7: Better Planning for Faster Execution
Chart: Velocity Chart
| App-100(17Jan-30Jan) | App-101(31Jan-13JFeb) | App-102(14Feb-27Feb) | App-103(28Feb-13Mar) | App-104(14-27Mar) | App-105(28Mar-10April)
Commitment | 90 | 85 | 110 | 90 | 78 | 87
Completed | 55 | 54 | 55 | 59 | 62 | 63

## Slide 8: Better Planning for Faster Execution
Chart: Velocity Report
| App-100(17Jan-30Jan) | App-101(31Jan-13JFeb) | App-102(14Feb-27Feb) | App-103(28Feb-13Mar) | App-104(14-27Mar) | App-105(28Mar-10April)
Commitment | 90 | 85 | 110 | 90 | 78 | 87
Completed Planned | 30 | 26 | 24 | 22 | 25 | 22
Planned Live/Staging | 10 | 8 | 5 | 5 | 2 | 2
Completed Unplanned | 10 | 14 | 16 | 20 | 22 | 24
Bugs/Issues | 5 | 6 | 10 | 12 | 13 | 15
Target | 65 | 65 | 65 | 65 | 65 | 65

## Slide 9: Learnings
Too much getting planned BUT Too little is getting done
  Predictability is poor due to last minute planning leading to lack of analysis
  Inadequate intra team dependency management
Bugs/Issues increasing
  Too many unknowns due to last minute planning
Unplanned Stories getting added to running sprint increasing
  Inadequate planning and clarity
Stories not going to production
  Stories are not actually following INVEST
  Story breakage pattern is not supporting go live

## Slide 10: Adopted Changes
Product backlog grooming is done one iteration in advance
Tester, developer, product owner, architect are all part of the backlog grooming
Entire scrum team focuses on defining what and how
Stories breakage to follow INVEST
Testers contribute test cases upfront during this period and add them to the user stories in form of acceptance criteria or alternate paths
We measure planning efficiency
  This effectively ensures that team pushes back unplanned items and focuses more towards completion of planned stories
  This encourages product managers to work towards providing stories in planned fashion ,up ahead in time.

## Slide 11: Results
Chart: Velocity Report
| App-100(17Jan-30Jan) | App-101(31Jan-13JFeb) | App-102(14Feb-27Feb) | App-103(28Feb-13Mar) | App-104(14-27Mar) | App-105(28Mar-10April)
Commitment | 70 | 65 | 55 | 52 | 55 | 60
Completed Planned | 30 | 32 | 34 | 36 | 38 | 44
Planned Live/Staging | 5 | 8 | 10 | 10 | 14 | 15
Completed Unplanned | 10 | 8 | 6 | 4 | 2 | 0
Bugs/Issues | 5 | 4 | 5 | 3 | 4 | 4
Target | 60 | 60 | 60 | 60 | 60 | 60
Velocity: 25% increase
30 % Planning Efficiency improvement

## Slide 12: Better Quality for Faster Execution
Defect Introduction points
  Concept
  Coding
  Staging
  Post Live
Nature of Defects
  Functional
  Integration
  GUI Level
Ways of catching defects
  Test Automation
  Scheduled Test Execution

## Slide 13
Build Quality Meter
Defect Introduction Points: Product design, Incomplete requirement, Insufficient impact analysis, Dead on Arrival, Inadequate testing, StagingDiscovery, PostLive
Nature of Defects: Functional, GUI, Implicit, Validation, Environment, Configuration, Integration

## Slide 14: Build Quality Report
Chart: Build Quality Trend
| 26th Jan'16-08th Feb'16 | 9th Feb'16-22nd Feb'16 | 23rd Feb'16-7th March'16 | 8th March'16-21st March'16
Functional Bugs | 0 | 4 | 4 | 11
UI Bugs | 0 | 1 | 2 | 9
Validation | 0 | 1 | 0 | 3
Live | 5 | 7 | 0 | 5
Implicit | 0 | 0 | 1 | 0
Integration | 0 | 0 | 0 | 1
Build Quality | 93 | 80.86 | 70.68 | 60.76

## Slide 15: Learnings
Lack of Focus
Lack of RCA
Insufficient impact analysis
Lack of testing at the time of development
Lack of awareness regarding Implicit requirements

## Slide 16: Adopted Changes
  Backlog grooming to include technical design discussions
  Upfront availability of test cases in form of acceptance criteria as part of story
  Testing Throughout towards Defect Prevention
    Unit level testing
    Peer Level Testing
    Code reviews
    Automatic UT execution using Jenkins
    Parallel Functional Automation testing
    Automatic FT execution using Jenkins

## Slide 17: Better Quality for Faster Execution
Chart: FT Coverage
| Application 1 | Application 2 | Application 3
April, 16 | 0.42 | 0.45 | 0.31
May, 16 | 0.5 | 0.49 | 0.32
June, 16 | 0.55 | 0.52 | 0.35
Chart: UT Coverage
| Application 1 | Application 2 | Application 3
April, 16 | 0.2 | 0.34 | 0.35
May, 16 | 0.22 | 0.37 | 0.42
June, 16 | 0.25 | 0.4 | 0.5
Focus on getting adequate Automation Coverage

## Slide 18: Better Quality for Faster Execution
Jenkins Usage for automated execution of UT & FT
Daily automated report is published back to the team
UT/FT Suites Daily Execution Summary |  |  |  |  | 
 | 01-May-16 | 02-May-16 | 03-May-16 | 04-May-16 | 05-May-16
Jenkins Job 1 | 100% | 95% | 99% | 100% | 100%
Jenkins Job 2 | 98% | Build Aborted | 97% | 80% | 98%
Jenkins Job 3 | 100% | 98% | 100% | 99% | 98%
Jenkins Job 4 | 99% | 97% | Build Aborted | 99% | 93%
Jenkins Job 5 | 93% | 98% | 98% | 100% | 99%
Focus on ensuring Automated Tests Execution

## Slide 19
Automation Tests Execution Time Measurement - Jenkins
Execution time of FT suites brought down significantly by using Selenium Grid
Better Quality for Faster Execution
Focus on ensuring Automated Tests Execution

## Slide 20: Better Quality for Faster Execution
TestLink JIRA Integration Done
Automation Framework integration with JIRA Done
  Failures from live executions logged automatically into JIRA
Focus on Automated Bug Logging

## Slide 21: Better Quality for Faster Execution
Bugs reviewed to analysis whether UT and FT was done or not
If done what was the cause of bug slippage
  Inadequate coverage
  Execution
Rosters for BCA and Automated Test Failure Analysis
Focus on Bug Causal Analysis from Coverage Perspective

## Slide 22
Results
15% Build quality improvement
Post live defect seepage: 50% reduction
  Test Cases: 10K increase
  Automation Coverage: 44% increase
  Automation Scripts Execution time: 20% reduction
  Automation flakiness: 20% reduction

## Slide 23
Key Take Away’s
Defining the “Right Metric”
Measure, Review, Improve ….
Multiple Metrics to cover multiple angles
Qualitative Reviews to prevent data corruption

## Slide 25
Meetu Arora
Sr. VP Quality Assurance
meetu.arora@naukri.com